Python-to-R Regression Project

Workload Allocation Plan

Customer Lifetime Value (LTV) Prediction

# Project Overview

Converting a Python regression project with 5 ML models to R across 4 team members.

## Executive Summary

| Person | Role | LOC | % Load |
| --- | --- | --- | --- |
| Marta | Data Pipeline & EDA Lead | 162 | 23.6% |
| Anna | RF & XGBoost Modeler | 187 | 27.2% |
| Weidong | AdaBoost & MLP Modeler | 188 | 27.4% |
| Zuzia | Integration & Testing | 150 | 21.8% |
| TOTAL |  | 687 lines | 100% |

Note: Library imports excluded from line count. Workload is evenly balanced across all team members.

## Key Metrics

| Metric | Value |
| --- | --- |
| Total Lines of Code | 687 lines (functionality only) |
| Project Duration | 17 days (presentation day on 28 May 2026) |
| Critical Path | Person 1 (data pipeline) |
| Largest Individual Task | Hyperparameter tuning (RF, XGB, MLP, AdaBoost) |

# Marta: Data Pipeline & EDA Lead

Estimated: 162 lines of code | Role Type: Critical Path

Owns the data foundation. All other team members depend on your outputs.

## Responsibilities

1. Data Import & Inspection (5 lines)

Load regression.csv, verify dimensions (7000 × 19), inspect data types and first rows.

2. Data Cleaning (3 lines)

Drop Customer_ID column. Final shape: 7000 × 18.

3. Missing Values & Descriptive Analysis (6 lines)

Verify no missing values (expect 0 count). Generate summary statistics (skimr::skim).

4. Categorical Variable Inspection (8 lines)

List unique values for Location, App_Usage_Frequency, Preferred_Payment_Method, Income_Level.

5. EDA Visualizations (30 lines)

Create histogram of LTV distribution. Generate Pearson correlation heatmap for numeric variables using ggcorrplot.

6. Cramér's V Association Matrix (15 lines)

Implement chi-square test and Cramér's V function. Build association matrix for 4 categorical variables.

7. Feature Selection (10 lines)

Drop highly correlated features: Max_Transaction_Value, Min_Transaction_Value, Avg_Transaction_Value, Total_Spent. Final: 10 numeric + 4 categorical = 14 features.

8. Train-Validation-Test Split (25 lines)

Sort by Active_Days (time-aware). Create 60-20-20 split: train (4200), val (1400), test (1400). Verify Active_Days medians: ~108, 254, 326.

9. Preprocessing Pipeline Setup (20 lines)

Use recipes package. Numeric: median imputation + standardization. Categorical: mode imputation + one-hot encoding (drop first). Create reusable recipe object.

10. Recipe Fitting & Data Export (10 lines)

Fit recipe on training data. Apply to all sets. Save as .rds files: preprocessing_recipe.rds, processed_data.rds.

## Deliverables

✓ 01_data_pipeline.R (~162 lines)

✓ data/processed/preprocessing_recipe.rds

✓ data/processed/processed_data.rds

✓ Data quality checkpoint verification

## R Packages

tidyverse (dplyr, ggplot2, readr), skimr, recipes, rsample, ggcorrplot

# Anna: Random Forest & XGBoost Modeler

Estimated: 187 lines of code | Role Type: Model Development

Build and tune two tree-based ensemble models with RandomizedSearchCV equivalent.

## Responsibilities

1. Evaluation Metrics Function (15 lines)

Create eval_regression() function returning MAE, RMSE, R². Use consistently across all models.

2. Time-Series CV Setup (15 lines)

Implement 5-fold TimeSeriesSplit equivalent using rsample::rolling_origin() with growing window.

3. Random Forest Tuning (85 lines)

Define hyperparameter grid (mtry, ntree, nodesize, etc.). Use caret::train() with method='ranger'. 80 RandomizedSearchCV iterations. Train on train set only. Evaluate on val. Refit on train+val, test on final test set.

4. Out-of-Bag Score Calculation (15 lines)

Clone best RF model with oob.error=TRUE. Compare OOB R² to CV RMSE for validation.

5. XGBoost Tuning (57 lines)

Define hyperparameter grid (n_estimators, max_depth, learning_rate, subsample, etc.). Use caret::train() with method='xgbTree'. 80 RandomizedSearchCV iterations. Follow same train/val/test workflow as RF.

## Deliverables

✓ 02_tree_models.R (~187 lines)

✓ models/best_rf_model.rds

✓ models/best_xgb_model.rds

✓ Console output: best hyperparameters and CV RMSE

## Expected Results

• RF test RMSE: ~325,080 | R²: ~0.409

• XGB test RMSE: ~324,800 | R²: ~0.410

## R Packages

ranger, xgboost, caret, tidyverse

# Weidong: AdaBoost & MLP Neural Network Modeler

Estimated: 188 lines of code | Role Type: Model Development

Build gradient boosting and neural network models with hyperparameter optimization.

## Responsibilities

1. AdaBoost Model (50 lines)

Define hyperparameter grid (n_estimators, learning_rate, max_depth, min_samples_leaf). Use GridSearchCV (full grid, slower but accurate). Fit on train, evaluate on val, refit on train+val, test on final test set.

2. MLP Baseline (26 lines)

Test simple MLP: hidden layers (128, 64), ReLU, adam solver, early stopping. Establish baseline performance.

3. MLP Tuned (50 lines)

Define hyperparameter grid (hidden_layer_sizes, activation, alpha, learning_rate_init, batch_size). Use RandomizedSearchCV (40 iterations). Consider keras/tensorflow for better flexibility.

4. MLP with Log-Transformed Target (50 lines)

Apply log1p transformation to target variable. Fit separate MLP with same hyperparameters. Transform predictions back with expm1(). Expected to underperform (R² < 0).

## Deliverables

✓ 03_boosting_nn_models.R (~188 lines)

✓ models/best_ada_model.rds

✓ models/best_mlp_model.rds

✓ models/best_mlp_log_model.rds

## Expected Results

• AdaBoost test RMSE: ~325,303 | R²: ~0.409

• MLP test RMSE: ~324,374 | R²: ~0.412

• MLP Log test RMSE: ~642,701 | R²: ~-1.309 (expected poor performance)

## R Packages

caret, ada/gbm, keras/tensorflow, rpart, tidyverse

# Zuzia: Integration, Comparison & Testing

Estimated: 150 lines of code | Role Type: Integration & QA

Integrate all models, perform comparative analysis, ensure code quality, and generate final documentation.

## Responsibilities

1. Model & Data Loading (15 lines)

Load all 5 model .rds files from Persons 1, 2, 3. Load preprocessed train/val/test data. Verify dimensions and data integrity.

2. Unified Evaluation Function (20 lines)

Create evaluate_model() function that accepts model object, X_val, y_val, X_test, y_test. Returns dataframe with MAE, RMSE, R² for both val and test.

3. Model Comparison Table (35 lines)

Apply evaluate_model() to all 5 models. Combine results into single tibble. Sort by Val_RMSE. Export to CSV.

4. Visualization & Plots (40 lines)

Create bar plots (Test RMSE, Test R² by model) using ggplot2. Create correlation heatmap. Generate PDF with all plots using ggsave().

5. Quality Assurance & Testing (25 lines)

Verify all models are trained correctly. Check for data leakage. Validate preprocessing applied consistently. Test reproducibility (seed settings). Confirm metrics match Python output within ±2%.

6. Documentation & README (15 lines)

Create comprehensive README.md explaining project structure, how to run all scripts, interpretation of results, and known limitations.

## Deliverables

✓ 04_model_comparison.R (~150 lines)

✓ README.md

✓ output/results_summary.csv

✓ output/comparison_plots.pdf

✓ run_all.R (master script)

## Model Ranking (Expected)

1. MLP (Tuned): RMSE 324,374 | R² 0.412

2. XGBoost: RMSE 324,800 | R² 0.410

3. Random Forest: RMSE 325,080 | R² 0.409

4. AdaBoost: RMSE 325,303 | R² 0.409

5. MLP Log: RMSE 642,701 | R² -1.309

## R Packages

tidyverse, ggplot2, ggcorrplot, knitr, rmarkdown

# Project Timeline

| Marta | Anna/Weidong | Zuzia |
| --- | --- | --- |
| ✓ Data Pipeline Complete | Waiting on data... | Planning |
| Code review support | ✓ Model training (parallel) | Setup & waiting |
| Bug fixes, support | Final model tuning | ✓ Integration & testing |

# Project File Structure

project_root/

├── run_all.R

├── 01_data_pipeline.R (Marta)

├── 02_tree_models.R (Anna)

├── 03_boosting_nn_models.R (Weidong)

├── 04_model_comparison.R (Zuzia)

├── README.md

├── data/

│   ├── raw/regression.csv

│   └── processed/

├── models/ (*.rds files)

└── output/ (results & plots)

# Success Criteria

✓ Functional parity: R results match Python within ±2% on all metrics

✓ Code quality: All scripts follow R best practices (tidyverse style guide)

✓ Reproducibility: Setting seed reproduces results exactly

✓ Documentation: Every function/script has clear comments and README explains all steps

✓ Testing: No errors on clean run from raw data → final results

✓ Timely delivery: Each milestone completed on schedule

# Important Notes

• Library imports are NOT counted in line counts — only functional code

• Person 1 has critical-path role (others depend on their deliverables), but actual coding workload is comparable

• Persons 2 and 3 can work in parallel while waiting for Person 1

• All hyperparameter grids must be tested for convergence; if tuning takes >2 hours, reduce grid size

• Use recipes package for preprocessing (not manual transformations) to ensure consistency

• Weekly team check-ins recommended to address blockers early

• Code review by at least one other team member before each handoff